ILLUMIN360

Talent Match & Recruitment Platform ¦ Namibia

STAKEHOLDER REGISTER

Document ID: ILLM-01-003 ¦ Version 1.0 ¦ April 2026 ¦ CONFIDENTIAL

| Project | Illumin360 — Talent Match & Recruitment Platform | Classification | CONFIDENTIAL |
| --- | --- | --- | --- |
| Organisation | Illumin Investments CC ¦ CC Reg: 2016/08234 ¦ VAT: 07851437-015 | Status | Draft for review — v2.0 |
| Author | Uriel Tapiwa Munjanga | Role / Title | Software Engineer & Architect |
| SDLC Phase | 01 — Project Initiation | Methodology | Waterfall |
| Predecessor Document | ILLM-01-002 — Feasibility Study | Successor Document | ILLM-01-004 — Project Charter |
| Review Required By | Project Manager ¦ Project Sponsor | Sign-Off Authority | Project Sponsor ¦ CEO, Illumin Investments CC |

### Document Version History

| Version | Date | Author | Change Description |
| --- | --- | --- | --- |
| 1.0 | April 2026 | Uriel Tapiwa Munjanga | Initial template created |
| 2.0 | 14 May 2026 | Uriel Tapiwa Munjanga | Populated from v3.7 product model — five customer roles plus internal stakeholders. |

# 1. Document Introduction

📋 Guidance: This section introduces the document, its purpose, and its place in the Illumin360 SDLC. Complete all sub-sections before circulating for review.

| Document ID | ILLM-01-003 |
| --- | --- |
| Document Title | Stakeholder Register |
| Project | Illumin360 — Talent Match & Recruitment Platform |
| SDLC Phase | 01 — Project Initiation |
| Methodology | Waterfall |
| Version | 1.0 |
| Date | April 2026 |
| Author | Uriel Tapiwa Munjanga ¦ Software Engineer & Architect |
| Predecessor | ILLM-01-002 — Feasibility Study |
| Successor | ILLM-01-004 — Project Charter |
| Review By | Project Manager ¦ Project Sponsor |
| Sign-Off By | Project Sponsor ¦ CEO, Illumin Investments CC |
| Classification | CONFIDENTIAL |
| Status | TEMPLATE — Pending Completion |

## 2. Purpose

This register identifies all stakeholders with an interest in or influence over the Illumin360 platform, their needs, and the engagement strategy for each.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| Purpose | Map stakeholders and engagement | PM | Active |

## 3. Stakeholder Identification

Stakeholders grouped by role and influence.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| Project Sponsor | CEO, Illumin Investments CC — decisive authority | Internal | Primary |
| Software Engineer & Architect | Uriel Tapiwa Munjanga — sole technical owner | Internal | Primary |
| Professionals (customer) | Subscribed individuals seeking discoverability | External | Primary |
| Students (customer) | Free CSR-tier candidates | External | Primary |
| Businesses (customer) | Subscribing organisations seeking talent | External | Primary |
| Founding Partners | First 50 Business + 300 Professional accounts — early adopters | External | High influence |
| University partners | UNAM, NUST, IUM — student verification + spotlights | External | Important |
| Anthropic | Claude Sonnet 4.6 API provider (internal-only naming) | External vendor | Critical |
| Google Cloud | Cloud Vision OCR provider (internal-only naming) | External vendor | Important |
| Payment gateway provider | Hosted-page card processing — TBD selection | External vendor | Critical |
| Namibian attorney | Disclaimer pack and compliance review | External | Critical pre-launch |
| Tax authority | VAT compliance, transaction records | External | Regulatory |
| Labour Commissioner | Recruitment compliance overseer | External | Regulatory |

## 4. Stakeholder Analysis

Power/interest grid analysis. Customers have high interest, lower direct power; sponsor and architect have high power. Vendors are critical dependencies. Regulators have power and moderate interest.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| High power / High interest — manage closely | Sponsor, Architect, Founding Partners | Marketing/PM | Primary |
| High power / Lower interest — keep satisfied | Attorney, payment gateway provider, regulators | PM/Legal | Important |
| Lower power / High interest — keep informed | Customers (all 3 segments), university partners | Marketing | Engaged |
| Lower power / Lower interest — monitor | Industry observers, general public | Marketing | Watch |

## 5. Engagement Strategy

Per-stakeholder engagement cadence.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| Sponsor | Weekly status update + monthly strategic review | PM | Scheduled |
| Architect | Continuous (sole technical role) | — | Active |
| Customers | Marketing campaigns + AI Assistant + Support Portal + KB | Marketing | Designed |
| Founding Partners | Dedicated comms ahead of launch + permanent recognition | Marketing | Planned |
| University partners | Quarterly stakeholder calls + co-branded student materials | Marketing | Planned |
| Attorney | Disclaimer pack review pre-launch + annual review | Legal | Scheduled |
| Vendors | SLA review quarterly + escalation paths documented | DevOps | Scheduled |
| Regulators | Annual reporting + ad hoc as required | Compliance | Planned |

## 6. Communication Requirements

Communication channels per stakeholder cluster.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| Status reports | Weekly to sponsor; per-phase to broader audience | PM | Required |
| Customer comms | Email + in-product notifications + AI Assistant + KB articles | Marketing | Required |
| Vendor comms | Direct support channels per SLA | DevOps | Required |
| Public comms | Website, social, press releases (Section 31 branding compliant) | Marketing | Required |

## 7. Review and Approval

Register reviewed quarterly and on material stakeholder changes.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| Quarterly review | Refresh stakeholder roster and engagement | PM | Scheduled |
| Sponsor sign-off | Annually | Sponsor | Annual |

Document Sign-Off

| Prepared By | Uriel Tapiwa Munjanga ¦ Software Engineer & Architect |
| --- | --- |
| Reviewed By | [ Name, Title ] |
| Approved By | [ Name, Title ] |
| Review Date | [ DD Month YYYY ] |
| Approval Date | [ DD Month YYYY ] |
| Next Review | [ DD Month YYYY ] |
| Document Status | TEMPLATE — Pending Completion |

Illumin Investments CC  (CC Reg: 2016/08234  |  VAT: 07851437-015)  |  Trading as Illumin  |  Windhoek, Namibia  |  illumin360.com