ILLUMIN360

Talent Match & Recruitment Platform ¦ Namibia

BUSINESS REQUIREMENTS DOCUMENT

Document ID: ILLM-02-001 ¦ Version 1.0 ¦ April 2026 ¦ CONFIDENTIAL

| Project | Illumin360 — Talent Match & Recruitment Platform | Classification | CONFIDENTIAL |
| --- | --- | --- | --- |
| Organisation | Illumin Investments CC ¦ CC Reg: 2016/08234 ¦ VAT: 07851437-015 | Status | Draft for review — v2.0 |
| Author | Uriel Tapiwa Munjanga | Role / Title | Software Engineer & Architect |
| SDLC Phase | 02 — Requirements | Methodology | Waterfall |
| Predecessor Document | ILLM-01-006 — Project Initiation Sign-Off | Successor Document | ILLM-02-002 — Functional Requirements |
| Review Required By | Project Sponsor ¦ Key Business Stakeholders | Sign-Off Authority | Project Sponsor ¦ CEO, Illumin Investments CC |

### Document Version History

| Version | Date | Author | Change Description |
| --- | --- | --- | --- |
| 1.0 | April 2026 | Uriel Tapiwa Munjanga | Initial template created |
| 2.0 | 14 May 2026 | Uriel Tapiwa Munjanga | Populated from v3.7 spec. Captures business goals, stakeholder needs, prioritised requirements, constraints, and traceability for all three customer segments and five portals. |

# 1. Document Introduction

📋 Guidance: This section introduces the document, its purpose, and its place in the Illumin360 SDLC. Complete all sub-sections before circulating for review.

| Document ID | ILLM-02-001 |
| --- | --- |
| Document Title | Business Requirements Document |
| Project | Illumin360 — Talent Match & Recruitment Platform |
| SDLC Phase | 02 — Requirements |
| Methodology | Waterfall |
| Version | 1.0 |
| Date | April 2026 |
| Author | Uriel Tapiwa Munjanga ¦ Software Engineer & Architect |
| Predecessor | ILLM-01-006 — Project Initiation Sign-Off |
| Successor | ILLM-02-002 — Functional Requirements |
| Review By | Project Sponsor ¦ Key Business Stakeholders |
| Sign-Off By | Project Sponsor ¦ CEO, Illumin Investments CC |
| Classification | CONFIDENTIAL |
| Status | TEMPLATE — Pending Completion |

## 2. Executive Summary

Illumin360 is required to deliver three primary business outcomes: recurring-revenue subscription business serving Professionals, Students, and Businesses; a defensible recruitment process replacing the agency model for mid-tier roles in Namibia; and a scalable open-source-based architecture supporting regional expansion. The Auto-Application Engine is the platform's defining commercial mechanism — candidates surface to relevant requests without applying. The Founder Programme is the launch-stage acquisition mechanism — first 300 Professional and first 50 Business registrations receive permanent benefits.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| BG-1 Subscription revenue | Recurring revenue from Professional, Student, Business subscriptions | Sponsor | Approved |
| BG-2 Replace agency cost | NAD 1,725 flat per shortlist vs 15–25% agency fees | Sponsor | Approved |
| BG-3 Defensible shortlist | Methodology disclosure and audit trail in every report | Architect | Approved |
| BG-4 Auto-Application | Candidates surfaced without applying — no missed opportunities | Architect | Approved |
| BG-5 Student CSR pipeline | Free student tier for graduate-employer pipeline | Sponsor | Approved |
| BG-6 Regional expansion path | Architecture and standards support multi-country deployment | Architect | Approved |

## 3. Background

Recruitment in Namibia is bottlenecked by agency cost, agency speed, and lack of transparency. Professionals lack passive discoverability; Students lack scouting channels ahead of graduation; Businesses lack benchmarking data. The platform addresses all three sides of this market inefficiency through subscription access and the Auto-Application Engine.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| Cost bottleneck | Agencies charge NAD 30,000–80,000 per professional hire | — | Confirmed |
| Speed bottleneck | Agency shortlist takes 1–3 weeks per request | — | Confirmed |
| Transparency bottleneck | Agency selection is opaque; no audit trail | — | Confirmed |
| Professional gap | No passive discoverability channel — must apply individually | — | Confirmed |
| Student gap | No scouting channel ahead of graduation | — | Confirmed |
| Business gap | No data on workforce vs industry benchmarks | — | Confirmed |

## 4. Business Requirements

Business requirements grouped by customer segment plus cross-cutting platform-wide requirements. Each is traced to functional requirements in ILLM-02-002.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| BR-P-1 Professional discoverability | Active profile is a standing application to all matching requests | FR-2, FR-24 | Captured |
| BR-P-2 Professional benchmarking | Rank dashboard against peers in role category | FR-25 | Captured |
| BR-P-3 Professional gamification | Skill quests, certifications, badges, referral programme | FR-19, FR-25 | Captured |
| BR-S-1 Student CSR free tier | Free subscription throughout study + 60-day grace period | FR-12 | Captured |
| BR-S-2 Student scouting | Pipeline searches and Graduate Trainee Programme mode | FR-12, FR-24 | Captured |
| BR-S-3 Student leaderboard | Institution and national ranking by programme | FR-25 | Captured |
| BR-B-1 Business shortlist | Flat-fee per-shortlist (NAD 1,725) vs agency model | FR-4, FR-6, FR-7 | Captured |
| BR-B-2 Business benchmarking | Workforce vs industry; skill gap analysis | FR-25 | Captured |
| BR-B-3 Business internal recruitment | Private branded portal for internal vacancies | FR-11 | Captured |
| BR-B-4 Business subscription tiers | Free / Starter / Growth / Enterprise with allowances | FR-3, FR-28 | Captured |
| BR-A-1 Admin oversight | Full system access, compliance reviews, audit | FR-10 | Captured |
| BR-SU-1 Support workspace | Ticket triage, KB, identity verification, abuse moderation | FR-23 | Captured |
| BR-X-1 Defining feature | Auto-Application Engine — across all segments and requests | FR-24 | Captured |
| BR-X-2 Launch strategy | Founder Programme — 300 + 50 permanent accounts | FR-21 | Captured |

## 5. Requirement Prioritisation

MoSCoW prioritisation aligned to the 8-phase plan in spec §27.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| Must — Phase 1 | Core registration, profile, matching engine, Auto-Application, Founder grants, compliance | Architect | Mandatory |
| Must — Phase 2 | Reporting, payments, notifications, subscription tiers (Business + Professional + Student) | Architect | Mandatory |
| Must — Phase 3 | Privacy, compliance audits, candidate unlock, admin analytics | Architect | Mandatory |
| Should — Phase 4 | Internal recruitment link with consolidated billing | Architect | Strong |
| Should — Phase 5 | Student CSR, social features F1–F5/F7, Support Portal, leaderboards | Architect | Strong |
| Should — Phase 6 | AI Assistant, adaptive weighting, gap analysis, RLHF capture, assets (blind-screening), PWA, badges | Architect | Strong |
| Could — Phase 7 | Video integration (candidate elevator pitch) | Architect | Premium |
| Could — Phase 8 | RLHF model refinement, marketplace expansion | Architect | Future |
| Won't (initial) | Mobile native apps (PWA covers); recruiter chat/messaging; ATS integration | Architect | Out of scope |

## 6. Assumptions and Constraints

Assumptions are subject to validation; constraints are non-negotiable.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| Assumption — demand | Sufficient Professional and Business demand in Namibia to reach Founder quotas | Sponsor | To validate |
| Assumption — university partnerships | UNAM, NUST, IUM agreeable to institutional verification programme | Marketing | To validate |
| Assumption — payment gateway | Local Namibian gateway with hosted-page integration available | Architect | To validate |
| Assumption — AI vendor stability | Anthropic Claude Sonnet 4.6 available with stable pricing | Architect | Assumed |
| Constraint — jurisdiction | Namibia — Labour Act 11 of 2007, Electronic Transactions Act 4 of 2019, Article 10 | Legal | Mandatory |
| Constraint — PCI-DSS | SAQ A only — no card data stored on platform | Architect | Mandatory |
| Constraint — branding policy | §31 — no client-facing AI/vendor references | Marketing | Mandatory |
| Constraint — blind screening | Photos not in matching engine or shortlist projection | Architect | Mandatory |
| Constraint — standards | ISO/IEC 12207, 81346, 9241, 27001; OpenAPI; DDD/Clean/Microservices/REST/.NET | Architect | Required |
| Constraint — open-source preference | Runtime stack OSS where possible; AI services external | Architect | Preferred |

## 7. Traceability

Top-level mapping from business requirements to functional requirements. Full matrix in Requirements Traceability Matrix (ILLM-02-006).

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| BR-P-1 → FR-2, FR-24 | Profile + Auto-Application | Architect | Traced |
| BR-P-2/P-3 → FR-19, FR-25 | Gamification, badges, benchmarking | Architect | Traced |
| BR-S-1/S-2/S-3 → FR-12, FR-24, FR-25 | Student lifecycle, scouting, leaderboard | Architect | Traced |
| BR-B-1 → FR-4, FR-6, FR-7 | Recruitment request + report + payment | Architect | Traced |
| BR-B-2 → FR-25 | Workforce benchmarking | Architect | Traced |
| BR-B-3 → FR-11 | Internal recruitment portal | Architect | Traced |
| BR-B-4 → FR-3, FR-28 | Subscription tiers + per-request allowances | Architect | Traced |
| BR-A-1 → FR-10 | Admin oversight | Architect | Traced |
| BR-SU-1 → FR-23 | Support Portal | Architect | Traced |
| BR-X-1 → FR-24 | Auto-Application Engine | Architect | Traced |
| BR-X-2 → FR-21 | Founder Programme | Architect | Traced |

## 8. Approval

Approval of this business requirements specification authorises the design and development teams to proceed.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| Project Sponsor | Business goals and prioritisation approved | CEO Illumin Investments CC | Pending |
| Marketing Lead | Segment framing and value propositions approved | Marketing | Pending |
| Architect | Constraints feasible; standards alignment confirmed | Software Engineer & Architect | Drafted |

Document Sign-Off

| Prepared By | Uriel Tapiwa Munjanga ¦ Software Engineer & Architect |
| --- | --- |
| Reviewed By | [ Name, Title ] |
| Approved By | [ Name, Title ] |
| Review Date | [ DD Month YYYY ] |
| Approval Date | [ DD Month YYYY ] |
| Next Review | [ DD Month YYYY ] |
| Document Status | TEMPLATE — Pending Completion |

Illumin Investments CC  (CC Reg: 2016/08234  |  VAT: 07851437-015)  |  Trading as Illumin  |  Windhoek, Namibia  |  illumin360.com