ILLUMIN360

Talent Match & Recruitment Platform ¦ Namibia

FUNCTIONAL REQUIREMENTS SPECIFICATION

Document ID: ILLM-02-002 ¦ Version 1.0 ¦ April 2026 ¦ CONFIDENTIAL

| Project | Illumin360 — Talent Match & Recruitment Platform | Classification | CONFIDENTIAL |
| --- | --- | --- | --- |
| Organisation | Illumin Investments CC ¦ CC Reg: 2016/08234 ¦ VAT: 07851437-015 | Status | Draft for review — v2.0 |
| Author | Uriel Tapiwa Munjanga | Role / Title | Software Engineer & Architect |
| SDLC Phase | 02 — Requirements | Methodology | Waterfall |
| Predecessor Document | ILLM-02-001 — Business Requirements | Successor Document | ILLM-02-003 — Non-Functional Requirements |
| Review Required By | Technical Lead ¦ Project Manager | Sign-Off Authority | Project Sponsor ¦ Technical Lead |

### Document Version History

| Version | Date | Author | Change Description |
| --- | --- | --- | --- |
| 1.0 | April 2026 | Uriel Tapiwa Munjanga | Initial template created |
| 2.0 | 14 May 2026 | Uriel Tapiwa Munjanga | Populated from v3.7 spec. FR families FR-1 through FR-39 covering Professional, Student, Business modules, matching engine, Auto-Application, Founder, AI Assistant, adaptive weighting, gap analysis, RLHF, assets, PWA, social features, badges, video, Support Portal, Benchmarking, Business subscription tiers. |

# 1. Document Introduction

📋 Guidance: This section introduces the document, its purpose, and its place in the Illumin360 SDLC. Complete all sub-sections before circulating for review.

| Document ID | ILLM-02-002 |
| --- | --- |
| Document Title | Functional Requirements Specification |
| Project | Illumin360 — Talent Match & Recruitment Platform |
| SDLC Phase | 02 — Requirements |
| Methodology | Waterfall |
| Version | 1.0 |
| Date | April 2026 |
| Author | Uriel Tapiwa Munjanga ¦ Software Engineer & Architect |
| Predecessor | ILLM-02-001 — Business Requirements |
| Successor | ILLM-02-003 — Non-Functional Requirements |
| Review By | Technical Lead ¦ Project Manager |
| Sign-Off By | Project Sponsor ¦ Technical Lead |
| Classification | CONFIDENTIAL |
| Status | TEMPLATE — Pending Completion |

## 2. Purpose

This specification enumerates the platform's functional requirements. Each requirement traces to a section of the v3.7 spec and is testable. Non-functional requirements are in ILLM-02-003.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| Document purpose | Enumerate functional requirements for Phase 1 through Phase 8 | Architect | Active |
| Traceability | Every FR links back to a v3.7 spec section | Architect | Active |
| Testability | Each FR has acceptance criteria in the test plans (folder 08) | QA | Active |

## 3. Scope

In scope: all functional behaviour of the 5 portals (Professional, Student, Business, Administrator, Support) and all back-end services. Out of scope: infrastructure (covered in ILLM-03-001 Architecture), security details (ILLM-03-007), database schema (ILLM-03-004).

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| In scope | Functional behaviour of all 5 portals and back-end services | — | Defined |
| Out of scope — infra | Covered in Architecture Diagrams (ILLM-03-001) | — | Cross-ref |
| Out of scope — security | Covered in Security Design (ILLM-03-007) | — | Cross-ref |
| Out of scope — schema | Covered in Database Design (ILLM-03-004) | — | Cross-ref |

## 4. Functional Requirements

Requirements are grouped into 19 families. Each family is numbered FR-N.x. Detailed text per family is in the rows below (top-level summary) — full requirement statements are maintained in the source v3.7 spec sections referenced.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| FR-1 Registration | Professional, Student, Business registration via Keycloak SSO | Spec §3.1, 4.1, 5 | Phase 1 |
| FR-2 Profile management | Profile fields per segment; CV/photo/video upload | Spec §3, 4, 24 | Phase 1 |
| FR-3 Subscription mgmt | Tiered subscriptions for all 3 segments; renewal reminders | Spec §2, §37 | Phase 1–2 |
| FR-4 Recruitment request | Business creates request with 4 search modes + auto-application | Spec §5, §7, §33 | Phase 1 |
| FR-5 Matching engine | Two-pass — hard filters + weighted scoring; 30s for 5k candidates | Spec §8 | Phase 1 |
| FR-6 Shortlist & report | PDF + Word with methodology disclosure | Spec §9, §10 | Phase 2 |
| FR-7 Payment | Hosted gateway, webhook-driven, PCI-DSS SAQ A | Spec §11 | Phase 2 |
| FR-8 Notification | Email + in-product; 52+ triggers per segment | Spec §12 | Phase 2 |
| FR-9 Compliance controls | Sensitive filter warning D-04; declaration D-03; audit logs | Spec §15 | Phase 3 |
| FR-10 Admin portal | Full system access; reports and analytics; refund processing | Spec §16 | Phase 3 |
| FR-11 Internal recruitment | Private branded portal; auto-close; consolidated billing | Spec §6 | Phase 4 |
| FR-12 Student lifecycle | Verification (3 methods); graduation upgrade flow | Spec §4 | Phase 5 |
| FR-13 Social features | Profile card, demand feed, insights, spotlight, referral, talent report | Spec §21 | Phase 5–6 |
| FR-14 Adaptive weighting | Custom weights per request; sum-to-100; immutable audit | Spec §22.1 | Phase 6 |
| FR-15 Gap analysis | 70–85% band sub-blocks; structural traceability | Spec §22.2 | Phase 6 |
| FR-16 RLHF data | Day-14 employer feedback; 500-record threshold for Phase 8 | Spec §22.3 | Phase 6 |
| FR-17 Asset mgmt | Logos (business/institution); blind-screening photo | Spec §24 | Phase 6 |
| FR-18 PWA | Manifest, service worker, offline fallback, install prompts | Spec §25 | Phase 6 |
| FR-19 Badges | 11 candidate + 5 employer types; auto-award triggers | Spec §26 | Phase 5–6 |
| FR-20 AI Assistant | 5 instances; per-user-type context; escalation flow | Spec §29 | Phase 6 |
| FR-21 Founder Programme | Quota enforcement; race-condition serialisation; permanent badges | Spec §30 | Phase 1 |
| FR-22 Branding policy | No client-facing AI/vendor references; post-gen filter on assistant | Spec §31 | All phases |
| FR-23 Support Portal | Tickets, KB, identity verification, abuse moderation | Spec §32 | Phase 5 |
| FR-24 Auto-Application | Standing-application principle; opt-outs; notification tiers | Spec §33 | Phase 1 |
| FR-25 Benchmarking | Business workforce vs industry; Professional/Student rank widgets | Spec §34 | Phase 5–6 |
| FR-26 Architecture | Microservices aligned to DDD; Clean layering; OpenAPI contracts | Spec §35 | Phase 1+ |
| FR-27 OSS stack | Keycloak, RabbitMQ, Grafana stack, PostgreSQL, MinIO | Spec §36 | Phase 1+ |
| FR-28 Business subscription | 4-tier model + per-request discounts and allowances | Spec §37 | Phase 2 |
| FR-29 Video integration | 60s pitch; transcription at 30% weight; admin moderation | Spec §23 | Phase 7 |

## 5. Module Breakdown

Functional requirements are owned by the following bounded-context services. Each service has its FR families grouped here for implementation planning.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| identity-svc | Keycloak integration; profile shell — FR-1, FR-2 | Architect | Defined |
| professional-svc | Professional/Student profile, CV, badges — FR-2, FR-12, FR-19 | Architect | Defined |
| business-svc | Business profile, internal portal — FR-2, FR-11 | Architect | Defined |
| recruitment-svc | Recruitment requests, compliance — FR-4, FR-9 | Architect | Defined |
| matching-svc | Matching engine, auto-application, adaptive weighting, gap analysis — FR-5, FR-14, FR-15, FR-24 | Architect | Defined |
| reporting-svc | PDF/Word report generation — FR-6 | Architect | Defined |
| payment-svc | Payment + invoicing + subscriptions — FR-3, FR-7, FR-28 | Architect | Defined |
| notification-svc | Email + in-product — FR-8 | Architect | Defined |
| ai-assistant-svc | Platform Assistant — FR-20 | Architect | Defined |
| engagement-svc | Badges, social features, referrals — FR-13, FR-19 | Architect | Defined |
| benchmarking-svc | Workforce snapshots, rankings — FR-25 | Architect | Defined |
| support-svc | Tickets, KB — FR-23 | Architect | Defined |
| admin-svc | Admin dashboard, audit — FR-10 | Architect | Defined |

## 6. Acceptance Criteria

Each FR has acceptance criteria captured in the relevant Test Cases document under folder 08. Top-level acceptance gates per phase are summarised here.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| Phase 1 gate | All Phase 1 FRs pass; Founder quota race tested; Auto-Application audit ledger working | QA Lead | Pending |
| Phase 2 gate | Reporting, payments, notifications operational; consolidated invoicing live | QA Lead | Pending |
| Phase 3 gate | Privacy, compliance, candidate unlock, admin analytics live | QA Lead | Pending |
| Phase 4 gate | Internal recruitment portal end-to-end; HR notifications working | QA Lead | Pending |
| Phase 5 gate | Student CSR + social features (F1–F5, F7) + Support Portal live | QA Lead | Pending |
| Phase 6 gate | AI Assistant + adaptive weighting + gap analysis + assets + PWA + badges live | QA Lead | Pending |
| Phase 7 gate | Video integration live; transcription cap at 30% verified | QA Lead | Pending |
| Phase 8 gate | RLHF model refinement post-500-record threshold; marketplace expansion | QA Lead | Pending |

## 7. Traceability to Business Requirements

Full traceability is maintained in the Requirements Traceability Matrix (ILLM-02-006). Top-level mapping shown here.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| BR — talent pool access | FR-2, FR-4, FR-5, FR-24 (Auto-Application) | Architect | Traced |
| BR — cost vs agencies | FR-7, FR-28 (per-request fees, subscription tiers) | Architect | Traced |
| BR — speed of shortlist | FR-5 (30s/5k cands), FR-6 (60s report gen) | Architect | Traced |
| BR — transparency | FR-6 (methodology disclosure), FR-14 (weights_used audit) | Architect | Traced |
| BR — internal recruitment | FR-11 (consolidated billing) | Architect | Traced |
| BR — graduate pipeline | FR-12 (student lifecycle), FR-24 (auto-application) | Architect | Traced |
| BR — compliance | FR-9 (sensitive filter), FR-22 (branding policy) | Architect | Traced |
| BR — benchmarking | FR-25 (Business + Professional + Student benchmarking) | Architect | Traced |

## 8. Approval

Approval of this functional requirements specification authorises the design and development teams to proceed against the FR set above. Changes after approval flow through Change Control (ILLM-13-005).

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| Technical Lead | FR set is complete, testable, and traced | Software Engineer & Architect | Pending |
| Project Manager | FR set aligns to project plan and phase boundaries | PM | Pending |
| QA Lead | FR set is testable; test plans derived from it | QA Lead | Pending |
| Sponsor | FR set delivers the business case | Sponsor | Pending |

Document Sign-Off

| Prepared By | Uriel Tapiwa Munjanga ¦ Software Engineer & Architect |
| --- | --- |
| Reviewed By | [ Name, Title ] |
| Approved By | [ Name, Title ] |
| Review Date | [ DD Month YYYY ] |
| Approval Date | [ DD Month YYYY ] |
| Next Review | [ DD Month YYYY ] |
| Document Status | TEMPLATE — Pending Completion |

Illumin Investments CC  (CC Reg: 2016/08234  |  VAT: 07851437-015)  |  Trading as Illumin  |  Windhoek, Namibia  |  illumin360.com