ILLUMIN360

Talent Match & Recruitment Platform ¦ Namibia

PHASE 1 — CORE TALENT POOL

Document ID: ILLM-06-001 ¦ Version 1.0 ¦ April 2026 ¦ CONFIDENTIAL

| Project | Illumin360 — Talent Match & Recruitment Platform | Classification | CONFIDENTIAL |
| --- | --- | --- | --- |
| Organisation | Illumin Investments CC ¦ CC Reg: 2016/08234 ¦ VAT: 07851437-015 | Status | Draft for review — v2.0 |
| Author | Uriel Tapiwa Munjanga | Role / Title | Software Engineer & Architect |
| SDLC Phase | 06 — Incremental Delivery ¦ Phase 1 | Methodology | Incremental + Agile |
| Predecessor Document | ILLM-05-008 — Velocity and Burndown Report | Successor Document | ILLM-06-002 — Phase 2 — Reporting, Payments, Notifications |
| Review Required By | Technical Lead ¦ QA Lead | Sign-Off Authority | Product Owner ¦ Project Sponsor |

### Document Version History

| Version | Date | Author | Change Description |
| --- | --- | --- | --- |
| 1.0 | April 2026 | Uriel Tapiwa Munjanga | Initial template created |
| 2.0 | 14 May 2026 | Uriel Tapiwa Munjanga | Populated from v3.7 spec. Phase 1 scope includes core matching engine, Professional/Student/Business registration, Auto-Application Engine, and Founder Programme quota enforcement. |

# 1. Document Introduction

📋 Guidance: This section introduces the document, its purpose, and its place in the Illumin360 SDLC. Complete all sub-sections before circulating for review.

| Document ID | ILLM-06-001 |
| --- | --- |
| Document Title | Phase 1 — Core Talent Pool |
| Project | Illumin360 — Talent Match & Recruitment Platform |
| SDLC Phase | 06 — Incremental Delivery ¦ Phase 1 |
| Methodology | Incremental + Agile |
| Version | 1.0 |
| Date | April 2026 |
| Author | Uriel Tapiwa Munjanga ¦ Software Engineer & Architect |
| Predecessor | ILLM-05-008 — Velocity and Burndown Report |
| Successor | ILLM-06-002 — Phase 2 — Reporting, Payments, Notifications |
| Review By | Technical Lead ¦ QA Lead |
| Sign-Off By | Product Owner ¦ Project Sponsor |
| Classification | CONFIDENTIAL |
| Status | TEMPLATE — Pending Completion |

## 2. Phase Objectives

Phase 1 delivers the core talent pool with end-to-end registration, profile management, recruitment requests, matching engine, anonymous shortlist preview, Auto-Application audit trail, and Founder Programme quota enforcement. Reporting and payments arrive in Phase 2; this phase establishes the platform's defining mechanics.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| O-1 Core registration | Professional, Student, Business registration via Keycloak | Architect | In scope |
| O-2 Profile management | All segment-specific profile fields and CV upload | Architect | In scope |
| O-3 Recruitment request | Business creates request with 3 of 4 search modes (internal in Phase 4) | Architect | In scope |
| O-4 Matching engine | Two-pass matching with standard weights; 30s/5k target | Architect | In scope |
| O-5 Anonymous shortlist preview | Match scores visible; names/contacts hidden | Architect | In scope |
| O-6 Auto-Application Engine | Audit ledger per (request, candidate) consideration | Architect | In scope |
| O-7 Founder Programme | Quota-enforced grant of 300 Professional + 50 Business slots | Architect | In scope |
| O-8 Compliance D-03/D-04 | Declaration and sensitive filter warning operational | Architect | In scope |

## 3. Phase Scope

Detailed in/out-of-scope items for the Phase 1 build.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| In — services | identity-svc, professional-svc, business-svc, recruitment-svc, matching-svc (core) | Architect | Confirmed |
| In — portals | Professional Portal, Student Portal, Business Portal (registration + core flows) | Architect | Confirmed |
| In — Auto-Application | Standing-application principle, opt-outs, audit ledger | Architect | Confirmed |
| In — Founder | Race-condition-safe grant logic | Architect | Confirmed |
| Out — reporting | PDF/Word generation moved to Phase 2 | Architect | Out |
| Out — payments | Subscription billing, hosted gateway moved to Phase 2 | Architect | Out |
| Out — internal portal | Phase 4 | Architect | Out |
| Out — Support Portal | Phase 5 | Architect | Out |
| Out — AI Assistant | Phase 6 | Architect | Out |

## 4. Phase Deliverables

Concrete deliverables of Phase 1 with sign-off owners.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| D-1 Database migrations 001–015 | All Phase 1 schema present and run in dev/staging/prod | Architect | Pending |
| D-2 Keycloak realms | professional, student, business, admin realms configured | DevOps | Pending |
| D-3 Registration flows | All three segments registering and authenticating | QA | Pending |
| D-4 Profile management UI | All segment-specific fields editable | QA | Pending |
| D-5 Matching engine v1 | Two-pass, standard weights, 30s/5k target met | Architect | Pending |
| D-6 Auto-Application ledger | auto_application_matches populated correctly per request | QA | Pending |
| D-7 Founder grant | Quota race-tested under 50-concurrent-write load | QA | Pending |
| D-8 Anonymous preview UI | Match scores visible; PII hidden | QA | Pending |
| D-9 Compliance D-03/D-04 enforcement | Submission blocked without declaration; justification ≥50 words | QA | Pending |
| D-10 OpenAPI spec for Phase 1 endpoints | Auto-generated reference docs published | Architect | Pending |

## 5. Acceptance Criteria

Phase 1 release gates. All criteria must pass before Phase 2 begins.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| A-1 Registration end-to-end | All three segments can register, verify email, and log in | QA Lead | Pending |
| A-2 Founder race condition | Concurrent registrations resolve correctly; never two grants of slot 300 | QA Lead | Pending |
| A-3 Auto-Application audit | Every request creates one auto_application_matches row per considered candidate | QA Lead | Pending |
| A-4 Matching engine performance | P95 ≤ 30 seconds for 5,000-candidate pool | QA Lead | Pending |
| A-5 Anonymous preview privacy | No PII leakage in preview; verified by API contract test | QA Lead | Pending |
| A-6 D-03 enforcement | Recruitment request submission blocked until declaration ticked | QA Lead | Pending |
| A-7 D-04 sensitive filter flow | Gender/age filter triggers warning + 50-word justification + admin alert | QA Lead | Pending |
| A-8 Audit log immutability | No UI path can delete an audit log row | QA Lead | Pending |

## 6. Dependencies

Dependencies that must be in place before Phase 1 can complete.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| Keycloak deployed | Realms, clients, role mappings configured | DevOps | Required |
| PostgreSQL deployed | v3.6 master migrations through Migration 015 applied | DevOps | Required |
| MinIO deployed | Buckets for CV upload provisioned | DevOps | Required |
| RabbitMQ deployed | Matching engine queue configured | DevOps | Required |
| ClamAV deployed | Virus scanning hooked into MinIO upload events | DevOps | Required |
| Anthropic API key | Provisioned and stored in Vault | DevOps | Required |

## 7. Risks

Phase 1 specific risks. Cross-reference the global risk register (ILLM-13-007).

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| Founder quota race | Pure SELECT count is not safe — use SELECT FOR UPDATE serialisation | Architect | Mitigated by design |
| Matching engine performance | 5k-candidate target requires query and index tuning | Architect | Tested in load runs |
| Auto-Application volume | Audit ledger writes scale with request × candidate — verify partitioning | Architect | To validate |
| Keycloak misconfiguration | Realm setup must match the application's expectations | DevOps | Spec'd and reviewed |

## 8. Increment Sign-Off

Sign-off for Phase 1 transition to Phase 2.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| Architect | All deliverables D-1 to D-10 met acceptance criteria | Software Engineer & Architect | Pending |
| QA Lead | Test pack executed and passed | QA Lead | Pending |
| Product Owner | Phase 1 demoed and accepted | Sponsor | Pending |

Document Sign-Off

| Prepared By | Uriel Tapiwa Munjanga ¦ Software Engineer & Architect |
| --- | --- |
| Reviewed By | [ Name, Title ] |
| Approved By | [ Name, Title ] |
| Review Date | [ DD Month YYYY ] |
| Approval Date | [ DD Month YYYY ] |
| Next Review | [ DD Month YYYY ] |
| Document Status | TEMPLATE — Pending Completion |

Illumin Investments CC  (CC Reg: 2016/08234  |  VAT: 07851437-015)  |  Trading as Illumin  |  Windhoek, Namibia  |  illumin360.com