ILLUMIN360

Talent Match & Recruitment Platform ¦ Namibia

FEASIBILITY STUDY

Document ID: ILLM-01-002 ¦ Version 1.0 ¦ April 2026 ¦ CONFIDENTIAL

| Project | Illumin360 — Talent Match & Recruitment Platform | Classification | CONFIDENTIAL |
| --- | --- | --- | --- |
| Organisation | Illumin Investments CC ¦ CC Reg: 2016/08234 ¦ VAT: 07851437-015 | Status | Draft for review — v2.0 |
| Author | Uriel Tapiwa Munjanga | Role / Title | Software Engineer & Architect |
| SDLC Phase | 01 — Project Initiation | Methodology | Waterfall |
| Predecessor Document | ILLM-01-001 — Business Case | Successor Document | ILLM-01-003 — Stakeholder Register |
| Review Required By | Project Sponsor ¦ Technical Lead | Sign-Off Authority | Project Sponsor ¦ CEO, Illumin Investments CC |

### Document Version History

| Version | Date | Author | Change Description |
| --- | --- | --- | --- |
| 1.0 | April 2026 | Uriel Tapiwa Munjanga | Initial template created |
| 2.0 | 14 May 2026 | Uriel Tapiwa Munjanga | Populated from v3.7 spec. Multi-dimensional feasibility assessment for the Illumin360 platform build. |

# 1. Document Introduction

📋 Guidance: This section introduces the document, its purpose, and its place in the Illumin360 SDLC. Complete all sub-sections before circulating for review.

| Document ID | ILLM-01-002 |
| --- | --- |
| Document Title | Feasibility Study |
| Project | Illumin360 — Talent Match & Recruitment Platform |
| SDLC Phase | 01 — Project Initiation |
| Methodology | Waterfall |
| Version | 1.0 |
| Date | April 2026 |
| Author | Uriel Tapiwa Munjanga ¦ Software Engineer & Architect |
| Predecessor | ILLM-01-001 — Business Case |
| Successor | ILLM-01-003 — Stakeholder Register |
| Review By | Project Sponsor ¦ Technical Lead |
| Sign-Off By | Project Sponsor ¦ CEO, Illumin Investments CC |
| Classification | CONFIDENTIAL |
| Status | TEMPLATE — Pending Completion |

## 2. Executive Summary

The Illumin360 platform is feasible across all four dimensions assessed: technical (proven open-source stack and well-defined AI integrations), financial (cost model favourable, AI services <0.2% of revenue), operational (single-architect build feasible for Phase 1; operations scale with subscription growth), and legal (Namibian framework supports the platform pending attorney review of disclaimer pack). Schedule feasibility supports a Phase 1 launch within 8–10 weeks of authorisation.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| Technical | Feasible — proven OSS stack + Anthropic + Google Vision | Architect | Confirmed |
| Financial | Feasible — AI services <0.2% revenue at Year 3 | Finance | Confirmed |
| Operational | Feasible — Phase 1 deliverable by sole architect | Operations | Confirmed |
| Schedule | Feasible — 8–10 weeks Phase 1 per spec §27 | PM | Confirmed |
| Legal | Feasible — pending attorney sign-off on disclaimer pack | Legal | Conditional |

## 3. Technical Feasibility

The architecture uses mature open-source components (PostgreSQL, Keycloak, RabbitMQ, Grafana stack, MinIO) and third-party AI services (Anthropic Claude Sonnet 4.6 and Google Cloud Vision) with documented integration patterns. The 70-migration master schema is already drafted. No exotic or unproven technology choices.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| Stack maturity | All OSS components are production-grade with established communities | Architect | Confirmed |
| AI vendor stability | Anthropic Claude Sonnet 4.6 pinned model string; fallback paths defined | Architect | Confirmed |
| Schema readiness | 70 migrations drafted covering v1.0–v3.6; v3.7 additions planned | DBA | Ready |
| Architecture | Microservices aligned to DDD bounded contexts — clear service boundaries | Architect | Designed |
| Performance targets | 30s matching for 5k pool achievable with PostgreSQL + appropriate indexes | Architect | Validated by design |
| Standards alignment | ISO/IEC 27001, ISO 9241, OpenAPI, DDD, Clean, Microservices, REST, .NET | Architect | Designed |

## 4. Financial Feasibility

Operating cost dominated by infrastructure (hosting OSS stack on Kubernetes or K3s) and AI services. AI cost is exceptionally efficient — under 0.2% of projected revenue at Year 3. Revenue across three customer segments plus per-request fees supports profitable operation at the Year 1 Founder-launch scale.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| Year 1 AI cost | ≈ NAD 77/month combined | Finance | Projected |
| Year 3 AI cost | ≈ NAD 1,116/month — 0.19% of revenue | Finance | Projected |
| Revenue streams | Professional + Student + Business subscriptions + per-request fees | Finance | Designed |
| Founder Programme cost | Forgone subscription revenue from first 300 Professionals — bootstrap investment | Finance | Approved |
| Break-even target | Modelled in Budget Plan ILLM-04-006 | Finance | Planned |

## 5. Operational Feasibility

Phase 1 build is deliverable by the sole Software Engineer & Architect. Operations scale up with subscriber volume. Support Portal (Phase 5) introduces a dedicated support workspace; until then, operational support is handled via the Admin Portal.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| Phase 1 delivery | Sole architect — feasible with focused build sprints | Architect | Confirmed |
| Support scaling | Admin Portal handles pre-Phase 5; Support Portal Phase 5 onwards | Operations | Designed |
| DevOps maturity | Standard K8s/Argo CD/Grafana stack — well-documented operations | DevOps | Confirmed |
| Skill requirements | .NET dev + DevOps fluency in K8s and Keycloak | Architect | Required |

## 6. Schedule Feasibility

Eight-phase plan per spec §27 with phase estimates totalling 33–47 weeks. Schedule supports an MVP launch (Phase 1) within 8–10 weeks of authorisation.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| Phase 1 (Core + Auto-Application + Founder) | 8–10 weeks | PM | Estimate |
| Phase 2 (Reporting/Payments/Notifications/Subscriptions) | 6–8 weeks | PM | Estimate |
| Phase 3 (Privacy/Compliance/Admin) | 4–6 weeks | PM | Estimate |
| Phase 4 (Internal Recruitment) | 3–4 weeks | PM | Estimate |
| Phase 5 (Student CSR + Social + Support) | 4–6 weeks | PM | Estimate |
| Phase 6 (AI Assistant + Weighting + Gap + Assets + PWA + Badges) | 5–7 weeks | PM | Estimate |
| Phase 7 (Video) | 4–5 weeks | PM | Premium |
| Phase 8 (RLHF + Marketplace) | TBD | PM | Future |

## 7. Legal and Compliance Feasibility

Namibian legal framework supports the platform's operation. Specific compliance concerns (Labour Act 11/2007, Electronic Transactions Act 4/2019, PCI-DSS, Constitution Article 10 anti-discrimination) are addressed in the compliance pack (folder 09) and require attorney review of disclaimer wording before launch.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| Labour Act 11/2007 | Platform is not a labour broker — disclaimers D-01/D-11 confirm | Legal | Pending attorney |
| Electronic Transactions Act 4/2019 | Consent mechanisms in D-05/D-06 designed for compliance | Legal | Pending attorney |
| Constitution Article 10 | Anti-discrimination controls D-04 + admin approval flow | Legal | Designed |
| PCI-DSS | SAQ A only — hosted gateway model; no card data on platform | Compliance | Confirmed |
| Data protection | Section 31 branding compliance + consent text; full GDPR-equivalent posture | Legal | Designed |

## 8. Conclusion and Recommendation

All four feasibility dimensions assessed favourable. Recommend authorising Phase 1 build per the v3.7 corrected specification, subject to attorney sign-off on the disclaimer pack before go-live.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| Authorise Phase 1 | Per v3.7 corrected spec | Sponsor | Pending |
| Condition — attorney sign-off | Disclaimer pack D-01 through D-12 reviewed and approved before launch | Sponsor | Required |
| Condition — gateway selection | Confirm Namibian gateway and PCI-DSS SAQ A attestation | Architect | Required |

Document Sign-Off

| Prepared By | Uriel Tapiwa Munjanga ¦ Software Engineer & Architect |
| --- | --- |
| Reviewed By | [ Name, Title ] |
| Approved By | [ Name, Title ] |
| Review Date | [ DD Month YYYY ] |
| Approval Date | [ DD Month YYYY ] |
| Next Review | [ DD Month YYYY ] |
| Document Status | TEMPLATE — Pending Completion |

Illumin Investments CC  (CC Reg: 2016/08234  |  VAT: 07851437-015)  |  Trading as Illumin  |  Windhoek, Namibia  |  illumin360.com