ILLUMIN360

Talent Match & Recruitment Platform ¦ Namibia

INITIAL RISK REGISTER

Document ID: ILLM-01-005 ¦ Version 1.0 ¦ April 2026 ¦ CONFIDENTIAL

| Project | Illumin360 — Talent Match & Recruitment Platform | Classification | CONFIDENTIAL |
| --- | --- | --- | --- |
| Organisation | Illumin Investments CC ¦ CC Reg: 2016/08234 ¦ VAT: 07851437-015 | Status | Draft for review — v2.0 |
| Author | Uriel Tapiwa Munjanga | Role / Title | Software Engineer & Architect |
| SDLC Phase | 01 — Project Initiation | Methodology | Waterfall |
| Predecessor Document | ILLM-01-004 — Project Charter | Successor Document | ILLM-01-006 — Project Initiation Sign-Off |
| Review Required By | Project Manager ¦ Technical Lead ¦ Project Sponsor | Sign-Off Authority | Project Sponsor ¦ CEO, Illumin Investments CC |

### Document Version History

| Version | Date | Author | Change Description |
| --- | --- | --- | --- |
| 1.0 | April 2026 | Uriel Tapiwa Munjanga | Initial template created |
| 2.0 | 14 May 2026 | Uriel Tapiwa Munjanga | Populated from v3.7 risk assessment. Top-tier risks at initiation; ongoing register in ILLM-13-007. |

# 1. Document Introduction

📋 Guidance: This section introduces the document, its purpose, and its place in the Illumin360 SDLC. Complete all sub-sections before circulating for review.

| Document ID | ILLM-01-005 |
| --- | --- |
| Document Title | Initial Risk Register |
| Project | Illumin360 — Talent Match & Recruitment Platform |
| SDLC Phase | 01 — Project Initiation |
| Methodology | Waterfall |
| Version | 1.0 |
| Date | April 2026 |
| Author | Uriel Tapiwa Munjanga ¦ Software Engineer & Architect |
| Predecessor | ILLM-01-004 — Project Charter |
| Successor | ILLM-01-006 — Project Initiation Sign-Off |
| Review By | Project Manager ¦ Technical Lead ¦ Project Sponsor |
| Sign-Off By | Project Sponsor ¦ CEO, Illumin Investments CC |
| Classification | CONFIDENTIAL |
| Status | TEMPLATE — Pending Completion |

## 2. Purpose

Captures top-tier risks at project initiation. Live register maintained in ILLM-13-007.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| Purpose | Initial risk identification | PM | Active |

## 3. Risk Management Approach

Risks classified by category (Market, Technical, Compliance, Operational, Commercial, Vendor) with probability × impact scoring. Mitigation owner identified per risk. Reviewed weekly during build; monthly post-launch.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| Scoring | Probability (L/M/H) × Impact (L/M/H) | PM | Standard |
| Review cadence — build | Weekly | PM | Active |
| Review cadence — operate | Monthly | PM | Planned |
| Escalation | High impact + High probability → immediate to Sponsor | PM | Standard |

## 4. Risk Categories

Six risk categories track distinct concerns.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| Market | Demand assumption, competitive response, customer acquisition | Marketing | Tracked |
| Technical | Architecture choices, performance targets, vendor stability | Architect | Tracked |
| Compliance | Labour Act, ETA, PCI-DSS, anti-discrimination | Legal | Tracked |
| Operational | Sole-architect bandwidth, ops scaling, incident response | Operations | Tracked |
| Commercial | Subscription pricing, revenue model, Founder Programme cost | Finance | Tracked |
| Vendor | Anthropic, Google, payment gateway dependencies | Architect | Tracked |

## 5. Risk Register Table

Top-tier risks at project initiation.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| R-01 Talent pool cold start | Insufficient candidates at launch — Auto-Application has nothing to surface | M × H | Founder Programme + university partnerships |
| R-02 Founder quota race | Concurrent registrations both claim slot 300 | L × M | SELECT FOR UPDATE serialisation |
| R-03 AI vendor outage | Claude API unavailable mid-shortlist | L × H | Keyword + template fallback; Phase 8 Ollama |
| R-04 Branding leak | Client-facing content references Claude/Anthropic | M × M | Post-gen filter + quarterly audit (Section 31) |
| R-05 Photo blind-screening bypass | Photo accidentally included in shortlist projection | L × H | Structural — column not in projection query |
| R-06 Discriminatory filter use | Business uses sensitive filter without lawful basis | M × H | D-04 warning + 50-word justification + admin approval |
| R-07 Auto-Application consent challenge | Candidate disputes auto-consideration without explicit apply | M × M | Explicit consent text + per-segment opt-outs |
| R-08 Attorney delay | Disclaimer review delays launch | M × M | Early engagement; parallel work on non-legal scope |
| R-09 Sole-architect bandwidth | Build slips due to single owner | M × H | Phase 1 scope tight; defer non-essential to later phases |
| R-10 Payment gateway selection | Gateway selection delayed or selected gateway lacks features | M × M | Early gateway evaluation; SAQ A model is portable |
| R-11 University partnership delay | Institutional verification programme delayed | M × M | Method 2 (admin review) and Method 3 (uploaded letter) as fallback |
| R-12 Cost overrun on AI | Usage exceeds projections | L × M | Monthly cost monitoring + 200% YoY alert |
| R-13 Compliant Recruiter dispute | Business disputes badge revocation | L × L | 90-day cooling-off + documented admin reason |
| R-14 Internal portal abuse | Public token brute-forced | L × M | Tokenised URL + closing-time auto-lock + rate limit |
| R-15 Webhook spoofing | Forged payment confirmation | L × H | HMAC signature verification mandatory before processing |

## 6. Assumptions and Constraints

Risk assessment assumes Founder demand, vendor stability, and attorney availability.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| Assumption | Demand sufficient to reach Founder quotas | Marketing | To validate |

## 7. Review and Approval

Reviewed by Sponsor at initiation; live register thereafter.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| Sponsor approval | Initial register accepted | Sponsor | Pending |

Document Sign-Off

| Prepared By | Uriel Tapiwa Munjanga ¦ Software Engineer & Architect |
| --- | --- |
| Reviewed By | [ Name, Title ] |
| Approved By | [ Name, Title ] |
| Review Date | [ DD Month YYYY ] |
| Approval Date | [ DD Month YYYY ] |
| Next Review | [ DD Month YYYY ] |
| Document Status | TEMPLATE — Pending Completion |

Illumin Investments CC  (CC Reg: 2016/08234  |  VAT: 07851437-015)  |  Trading as Illumin  |  Windhoek, Namibia  |  illumin360.com