ILLUMIN360

Talent Match & Recruitment Platform ¦ Namibia

REQUIREMENTS TRACEABILITY MATRIX

Document ID: ILLM-02-006 ¦ Version 1.0 ¦ April 2026 ¦ CONFIDENTIAL

| Project | Illumin360 — Talent Match & Recruitment Platform | Classification | CONFIDENTIAL |
| --- | --- | --- | --- |
| Organisation | Illumin Investments CC ¦ CC Reg: 2016/08234 ¦ VAT: 07851437-015 | Status | Draft for review — v2.0 |
| Author | Uriel Tapiwa Munjanga | Role / Title | Software Engineer & Architect |
| SDLC Phase | 02 — Requirements | Methodology | Waterfall |
| Predecessor Document | ILLM-02-005 — Compliance and Legal Requirements | Successor Document | ILLM-02-007 — Requirements Sign-Off |
| Review Required By | Technical Lead ¦ QA Lead | Sign-Off Authority | Technical Lead ¦ Project Sponsor |

### Document Version History

| Version | Date | Author | Change Description |
| --- | --- | --- | --- |
| 1.0 | April 2026 | Uriel Tapiwa Munjanga | Initial template created |
| 2.0 | 14 May 2026 | Uriel Tapiwa Munjanga | Populated from v3.7 spec — top-level traceability across BRs, FRs, design artefacts, test cases. |

# 1. Document Introduction

📋 Guidance: This section introduces the document, its purpose, and its place in the Illumin360 SDLC. Complete all sub-sections before circulating for review.

| Document ID | ILLM-02-006 |
| --- | --- |
| Document Title | Requirements Traceability Matrix |
| Project | Illumin360 — Talent Match & Recruitment Platform |
| SDLC Phase | 02 — Requirements |
| Methodology | Waterfall |
| Version | 1.0 |
| Date | April 2026 |
| Author | Uriel Tapiwa Munjanga ¦ Software Engineer & Architect |
| Predecessor | ILLM-02-005 — Compliance and Legal Requirements |
| Successor | ILLM-02-007 — Requirements Sign-Off |
| Review By | Technical Lead ¦ QA Lead |
| Sign-Off By | Technical Lead ¦ Project Sponsor |
| Classification | CONFIDENTIAL |
| Status | TEMPLATE — Pending Completion |

## 2. Purpose

End-to-end requirement traceability from business intent to test verification.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| Purpose | Trace BR → FR → design → test | Architect | Active |

## 3. Scope

Covers all FR families (FR-1 through FR-39) and their upstream BRs and downstream design + tests.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| Scope | All FR families | Architect | Defined |

## 4. Requirements Traceability Matrix

Top-level matrix. Full row-per-requirement matrix maintained separately.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| BR-X-1 (Auto-Application) | FR-24 — ILLM-03-013 Auto-Application Design (renumber as ILLM-03-022) — Test pack TC-AA-* | Architect | Traced |
| BR-X-2 (Founder) | FR-21 — ILLM-03-011 Founder Programme Design — TC-FN-* | Architect | Traced |
| BR-P-1 (Discoverability) | FR-2, FR-24 — ILLM-03-013 + ILLM-03-022 — TC-P-* | Architect | Traced |
| BR-B-1 (Shortlist) | FR-4, FR-6, FR-7 — ILLM-03-005 + ILLM-03-009 — TC-B-* | Architect | Traced |
| BR-B-2 (Benchmarking) | FR-25 — Benchmarking Design (new) — TC-BM-* | Architect | Traced |
| BR-B-3 (Internal recruitment) | FR-11 — ILLM-06-004 + ILLM-03-005 — TC-IR-* | Architect | Traced |
| BR-B-4 (Business subscription) | FR-3, FR-28 — Business Subscription Design (new) — TC-BS-* | Architect | Traced |
| BR-S-1 (Student CSR) | FR-12 — ILLM-06-005 — TC-S-* | Architect | Traced |
| BR-A-1 (Admin) | FR-10 — ILLM-03-005 admin endpoints — TC-A-* | Architect | Traced |
| BR-SU-1 (Support) | FR-23 — ILLM-03-013 Support Portal — TC-SU-* | Architect | Traced |

## 5. Coverage Analysis

Coverage by phase.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| Phase 1 FRs | All traced to design + test pack | Architect | Covered |
| Phase 2 FRs | All traced | Architect | Covered |
| Phase 3–7 FRs | Traced; tests pending build | Architect | Designed |

## 6. Gap Analysis

No coverage gaps at FR → design level. Test pack coverage gaps tracked per phase.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| Design coverage | 100% — all FRs have a design artefact | Architect | Met |
| Test coverage | Phase 1 tests pending build | QA | In progress |

## 7. Review and Approval

Matrix reviewed at every phase gate.

| Item / Requirement | Detail / Description | Owner | Status |
| --- | --- | --- | --- |
| Phase-gate review | Architect + QA Lead | — | Per phase |

Document Sign-Off

| Prepared By | Uriel Tapiwa Munjanga ¦ Software Engineer & Architect |
| --- | --- |
| Reviewed By | [ Name, Title ] |
| Approved By | [ Name, Title ] |
| Review Date | [ DD Month YYYY ] |
| Approval Date | [ DD Month YYYY ] |
| Next Review | [ DD Month YYYY ] |
| Document Status | TEMPLATE — Pending Completion |

Illumin Investments CC  (CC Reg: 2016/08234  |  VAT: 07851437-015)  |  Trading as Illumin  |  Windhoek, Namibia  |  illumin360.com